SetuHire — Project Proposal & Quotation

IT Staffing / Bench-Sales Management Platform — Discussion Draft

Thanks for the time on the call — glad the demo gave a clear sense of direction. Below is the proposed scope, timeline, and pricing structure for SetuHire, along with the discussion points we'll walk through together.

1. Scope of Work

Matches what was demoed in the POC — six core modules, already architected end-to-end (schema, matching logic, and design system in place):

Client Management — client profiles, engagement history, jobs raised, pricing (TSC vs sourcing cost vs margin) per active job

Vendor Management — vendor profiles, performance stats (submissions/shortlist/placement ratio), resources supplied

Resource & Candidate Management — structured profiles, resume parsing, availability status

Job / Requirement Management — job intake (URL fetch or manual), requirement-to-profile AI matching with ranked scores

Multi-login Dashboards — role-based views (Admin / Sales / Manager), each seeing data scoped to their role

Finance & Reporting — billing vs payout vs commission tracking, with permission-gated visibility for sensitive amounts

Anything outside these six modules (new features, integrations, major workflow changes) is treated as a change request and scoped/quoted separately — this is what protects the 6-week timeline and the price below.

2. Timeline

Working v1 in 6 weeks. Because the schema, matching engine design, and UI system are already built out from prior work, there's a realistic chance this compresses — we'll flag early if that happens, but 6 weeks is the committed outer bound.

3. Investment

Total project cost: ₹4,80,000 — milestone-based, so payment always trails visible progress, not the other way round.

| Milestone | % | Trigger | Amount |
| --- | --- | --- | --- |
| Advance | 25% | Kickoff — before work starts | ₹1,20,000 |
| Milestone 1 | 25% | Core data model + dashboard shell live | ₹1,20,000 |
| Milestone 2 | 25% | Matching engine + role-based dashboards functional | ₹1,20,000 |
| Final | 25% | UAT sign-off + full source handover + deployment docs | ₹1,20,000 |

Full source code and deployment access transfer at final payment — fully self-hosted, no ongoing dependency on us.

4. Post-Launch Support

15 days free bug-fixing on delivered scope after go-live (defects only, not new features).

Beyond that: either a monthly AMC retainer or pay-as-you-go support — exact terms to be worked out once live and usage patterns are clear.

5. Points to Talk Through Tomorrow

Lead with the POC — it's already working, which is why we're comfortable asking for the advance upfront.

Full source + self-hosted delivery is priced differently than a SaaS subscription would be — they're getting the IP outright, not renting access to it.

The milestone structure is what keeps this affordable for them starting out — they're never paying ahead of visible progress.

Scope is locked to the six modules above in writing; anything beyond is a separate change request — keeps both timeline and budget protected.

If they push on price, the lever is milestone scope (e.g., defer admin reporting to a v1.1 phase), not cutting the price on the same scope.

6. Points to Note (Internal — don't say out loud)

₹4,80,000 is a single fixed number, not a range — a range invites them to negotiate down from the top; a fixed number redirects negotiation to scope instead, which is easier to control.

Internal cost floor: ~150-160 hrs at $30/hr (~₹3.2L-4L) — reusing the existing schema, matching logic, and design system is what makes this achievable inside their stated ceiling.

If they hesitate on the 25% advance despite having seen a working POC, that's a signal on how serious the commitment actually is — worth noting, not necessarily a blocker.

Don't offer "we'll move faster with AI" as a price-reduction lever — any speed gained should protect margin, not lower the quote further.

Support/AMC pricing is deliberately left open — committing to a number now, before knowing their usage pattern, under-prices future support.

7. Fallback Version (if they push back on ₹4.8L)

Don't cut the price on the same scope. Instead, trim milestone scope and phase the rest:

| Milestone | % | Trigger | Amount |
| --- | --- | --- | --- |
| Advance | 25% | Kickoff — before work starts | ₹95,000 |
| Milestone 1 | 25% | Core data model + dashboard shell live | ₹95,000 |
| Milestone 2 | 25% | Matching engine + sales dashboards (core roles only) | ₹95,000 |
| Final | 25% | UAT sign-off + source handover + deployment docs | ₹95,000 |

Total: ₹3,80,000 for a v1 that excludes admin reporting and finance permission-gating (deferred to a v1.1 phase, quoted separately once v1 is live). Frame this explicitly as "same core platform, smaller v1 boundary" — not a discount on the same deliverable.

Alternative fallback lever: keep the full ₹4.8L scope but extend timeline from 6 to 8 weeks instead of reducing price — trade timeline, not the number.